### Integration

Please refer to the below section for KPMG's Statement of Capability related to Integration services including proposed integration architecture and scope for Testing Merge Co's HRIS Implementation.

Australian private hospital providers are required to use several information systems to meet their operational requirements. It is common for providers to have separate systems for finance, payroll, HR, rostering, procurement, asset management, home care, and residential care. These disparate systems add inefficiencies and expense, as providers can be forced to establish manual processes around data transfer, checking, and reporting. We have placed heavy importance on the success of integration delivery in our approach.

For Testing Merge Co, better integration of information systems will eventually translate into an improved experience for the highly mobile (potentially virtual) and geographically dispersed workforce. Front-line workers, clinicians, social workers, and care coordinators will be able to more efficiently access information that can support them in effectively delivering health, aged, and community care services.

Testing Merge Co workforce will refer to a single view of their HRIS record and avoid entering data or validating multiple systems. This will save them time (and frustrations), which will help them maintain focus on the most important things, their clients, and their health. The integration strategy allows organisations to cut complexity and drive tangible business value. For Testing Merge Co, this translates into delivering the best care to their patients and investing in their caregivers.

By quickly connecting new information and operationalising it across the Group, Testing Merge Co can increase automation, ensure tighter security, and create competitive advantages in their industry.

KPMG has developed a framework to help organisations ignite digital transformation through innovation and agility, while de-risking implementation leveraging our KPMG Powered Integration framework enabled by Workday. Our framework is a market differentiator on how to maximise the value of your Workday implementation by laying the foundation that will help Testing Merge Co automate end-to-end business processes and easily scale the solution in the future and promoting re-use.

Key benefits we have seen in our approach are:

* Deliver your Employee 360 Experience: Empowering businesses by creating connected experiences, unlocking, and unifying data.
* Fast-Track Workday Integrations: Accelerate Workday implementation with up to 20-25% savings using our library of pre-built assets. Moreover, it sets the foundation of microservices to easily extend and scale the solution in the future.
* Mitigate Integration Scope Creep: Our Powered methodology allow us to quickly validate your integration requirements from a business and process lens perspective earlier in the process.

|  |  |
| --- | --- |
|  | “The ability to leverage the experience from KPMG had gained from previous implementations truly accelerated our ability to deliver value to the business in a quick way. There is a strong cultural connection with how we worked together, and KPMG engaged well with the business to understand our requirements to ensure the outcome we were looking for”.  Andrew Coffey – Chief Information Officer  7 Eleven |

Our integration approach can bridge the gap between integration strategy and your specific business outcomes by leveraging our KPMG Powered Integration framework enabled by Workday. Based on the integration requirements provided to us, our recommendation to Testing Merge Co is to utilise a middleware solution to deliver the required value and maximise the re-use, and extensibility, along with decreasing operational costs.

We have broken down our integration response between two options:

* Option #1 Workday Integrations: KPMG would be responsible for delivering the Workday integrations as highlighted in our High-level Integration Architecture and Scope, Figure 3 below. While Testing Merge Co would be responsible for the middleware environments and integration development to the in-scope systems.
* Option #2 End-to-End integrations**[[1]](#footnote-1)**: KPMG would be responsible for delivering the Workday integrations as highlighted in our High-level Integration Architecture and Scope, Figure 3, along with a modern, flexible approach for building integrations using microservices architecture, and open standards, and tools to mitigate proprietary technology dependencies. Our suite of services can include:
  + MuleSoft Platform Setup: Full cloud solution up and running within 1-2 weeks.
  + MuleSoft Platform Common Services: Pre-built reusable runtime services that can save time and provide standardisation and consistency across projects within the business portfolio (e.g., Error Handling, Monitoring, Logging).
  + DevOps Framework for MuleSoft: Configurable framework to enable a Continuous Integration environment, including automated API testing. Our framework allows organisations to significantly improve quality and reduce overhead.
  + Integration Governance framework: Best practices, patterns, standards, and processes to support the development of integrations / APIs within the organisation in a consistent way.
  + MuleSoft Integrations: Leverage our library of MuleSoft pre-built APIs to accelerate, integrate Testing Merge Co systems and deliver new employee experiences (e.g., fully automated onboarding, offboarding processes).
  + Enterprise Security by Design: Boosting business agility with security.
  + Full support to Healthcare solutions: Deliver a connected and interoperable patient journey in real-time through support of health standards such as FHIR, HL7, and SMART.

#### High-level Integration Architecture and Scope

The recommended reference integration architecture has been depicted below in Figure 3. Please refer to Appendix A: Interface Inventory Scope for KPMG's proposed interface inventory scope of for Workday HCM.



Figure 3: KPMG Proposed Integration Architecture.

#### Workday Integration Cloud

Workday Integration Cloud is a complete solution to build, deploy, and manage integrations to, and from Workday. An Integration Platform-as-a-Service, Workday Integration Cloud is a foundational element of the Workday technology stack and powered by an embedded Enterprise Service Bus (ESB) at its core.



Figure 4: Workday's API and Integration Cloud Platform.

Workday Integration Cloud approach provides simpler connectivity to third-party services, and applications. Workday’s enterprise-class Integration Platform-as-a-Service (iPaaS) allows all integrations to deploy to, and run in, the Workday cloud.

The Workday Integration Cloud would help Testing Merge Co to fulfil the following objectives:

* Facilitate the creation, deployment, optimisation, maintenance, and monitoring using Workday UI.
* Provide scalable and flexible integration layer.
* Interconnect and support the latest industry standards, protocols, and formats.
* To simplify and accelerate the process of integrating with Workday, we provide a series of pre-built and configurable connectors.

#### Workday Connectors and Tools

Certified Connectors

Certified connectors are built, implemented, and supported by Workday, and their partners. They are adaptable and configurable, and dramatically lower the time required for you to implement integrations by providing everything required to integrate a third-party system with Workday, such as processing logic, data transformation, and error handling routines. Workday, in conjunction with their partners, maintains these packaged integrations. Workday adapt them to address new features and functionality within Workday core applications (for example, compliance updates), as well as update the tooling and technology powering these connectors.

EIB

The Workday EIB tool would provide an easy-to-use graphical and guided interface to define inbound and outbound integrations without requiring any programming. The EIB tool could be used by both business and IT users to address a variety of integration needs.



Figure 5: Workday Connector and Tools.

Outbound EIBs

Outbound EIBs would extract information from the Workday system, and either attach it back to the Testing Merge Co tenant for future use or reference or send it somewhere for further processing. Currently, over 75% of outbound EIBs currently in the Workday production environment globally send a file to an external destination via sftp.

Inbound EIBs

For use cases that have significant data requirements there may be a requirement to upload information directly to the Workday system. In this case, an inbound file would be provided and associated with a custom transformation. This transformation would convert the data into a format suitable for sending to a Workday Web Service.

Workday Studio

Workday Studio is a development tool that would enable development of sophisticated integrations to and from Workday. These integrations would be deployed and run on the Client’s behalf on integration servers in Workday’s data centre. The Workday Studio would be used by technical developers for integrations that may have characteristics such as:

* Multiple different data sources and/or delivery requirements.
* Scalable and efficient processing of potentially very large data sets (up to tens of gigabytes).
* Complex looping or branching logic based on dynamic data or external variables.
* Sophisticated change detection requirements.
* Complex error scenarios and corresponding need to react differently to error conditions.
* Need for rigorous source code control, unit testing, debugging, logging, and other formal development Disciplines.

Workday Integration Cloud aligns with the requirements for the Testing Merge Co HRIS Project. The diagram below depicts the integration architecture that we have considered for Testing Merge Co and incorporates two phases per the deployment approach proposed.

As suggested by Testing Merge Co, first 4-5 months will be dedicated to detailed process harmonisation and requirements gathering (Functional and Non-Functional) across Group Services and Hospitals. KPMG would carry out the following activities to achieve scalable, agile, performant integration Solution Design at the end of the phase:

KPMG proposes to conduct multiple integration discovery workshops during requirement gathering phase with business stakeholders, Testing Merge Co solution architects, security /infrastructure architects and key personnel to understand integration needs both functional and non-functional.

This will enable us to validate:

* The reference architecture.
* Confirm the scope of work by validating integration interface inventory and validate the timelines.
* Define and confirm high-level enterprise integration design patterns.
* Understand security and compliance requirement such as adherence to HL7 messaging protocols.
* Understand high availability, scalability, and reliability requirement.

Currently we have assumed that most of the integrations will follow asynchronous file-based integration using Workday predefined format and Canonical Data Model (CDM). However, this will be validated during design phase.

During Design phase, KPMG team will arrange multiple design sessions to finalise the respective integration interface design.

This will include workshops to finalise the transformation / mapping, exception handling frameworks, and necessary building blocks to implement the interfaces. KPMG team will try to leverage the KPMG powered integration assets to expedite overall implementation phase.

#### Our Implementation Experience

Table 7 below describes our experience integrating to Testing Merge Co key systems.

Table 7: KPMG's Integration Experience with Testing Merge Co Corporate Applications.

|  |  |  |  |
| --- | --- | --- | --- |
| Testing Merge Co System | Domain | Experience Integrating to Specific System | Experience Integrating to Other Systems, but Same Domain |
| Ascender Pay | Payroll | Yes | Yes |
| Totara Learn | Learning | No | Yes |
| Kronos Time & Attendance | Time Tracking | Yes | Yes |
| Oracle ERP | Finance | Yes | Yes |
| Patient Administration System | Care | No | Yes |
| Data Warehouse Solution | Analytics | Yes | Yes |
| Identity Management and Active Directory | Identity Management | Yes | Yes |

1. KPMG would like to welcome the opportunity in discussing Option #2 with SJGHC to understand your strategy more broadly and how KPMG can support SJGHC in achieving those business goals. Our pricing reflects Option #1. [↑](#footnote-ref-1)